# Milestones and Tasks – OptiCrop Smart Agricultural Production Optimization Engine

## Project Development Roadmap

The OptiCrop project is divided into multiple milestones to ensure systematic development, testing, and deployment of the smart crop recommendation system.

# Milestone 1: Project Planning and Requirement Analysis

### Objective:

Understand the agricultural problem and define system requirements.

### Tasks:

- Identify challenges faced by farmers in crop selection.

- Define project objectives and scope.

- Analyze user needs and expectations.

- Prepare problem statement and solution approach.

- Create design thinking documents:

  - Empathy Map

  - Customer Journey Map

  - Problem-Solution Fit

  - User Stories

### Deliverables:

✓ Project proposal
✓ Requirement specification
✓ User research documents

# Milestone 2: Dataset Collection and Preparation

### Objective:

Collect and prepare agricultural data for machine learning.

### Tasks:

- Collect crop recommendation dataset.

- Understand dataset features:

  - Nitrogen

  - Phosphorus

  - Potassium

  - Temperature

  - Humidity

  - pH

  - Rainfall

  - Crop label

- Check dataset quality.

- Handle missing values and duplicate records.

- Organize project folder structure.

### Deliverables:

✓ Clean agricultural dataset
✓ Data documentation

# Milestone 3: Exploratory Data Analysis (EDA)

### Objective:

Analyze agricultural patterns and understand relationships between features.

### Tasks:

- Load dataset using Pandas.

- Generate statistical summaries.

- Analyze crop distribution.

- Identify missing values.

- Create visualizations:

  - Feature distributions

  - Correlation heatmaps

  - Data comparisons

### Deliverables:

✓ EDA notebook
✓ Data analysis report

# Milestone 4: Machine Learning Model Development

### Objective:

Build and evaluate crop prediction models.

### Tasks:

- Prepare input features and target labels.

- Split data into training and testing sets.

- Apply feature scaling.

- Train multiple ML algorithms:

  - Logistic Regression

  - K-Nearest Neighbors

  - Decision Tree

  - Random Forest

- Compare model performance.

- Select the best-performing model.

- Evaluate accuracy and classification metrics.

### Deliverables:

✓ Trained ML model
✓ Model evaluation report

# Milestone 5: Model Deployment Preparation

### Objective:

Prepare the machine learning model for real-time prediction.

### Tasks:

- Save trained model using Joblib.

- Save data scaler.

- Create prediction pipeline.

- Validate model loading process.

- Test prediction with sample inputs.

### Deliverables:

✓ crop_model.joblib
✓ scaler.joblib
✓ Prediction pipeline

# Milestone 6: Backend Development

### Objective:

Create a server-side application to connect the ML model with users.

### Tasks:

- Develop Flask application.

- Create prediction API endpoint.

- Load trained model and scaler.

- Receive user input data.

- Validate input ranges.

- Generate crop predictions.

- Return JSON responses.

### Deliverables:

✓ Flask API backend
✓ Prediction service

# Milestone 7: Frontend Development

### Objective:

Create an interactive user interface for farmers.

### Tasks:

- Design crop recommendation form.

- Develop HTML structure.

- Apply CSS styling.

- Implement JavaScript functionality.

- Connect frontend with Flask API.

- Display prediction results.

### Deliverables:

✓ Web interface
✓ User interaction module

# Milestone 8: System Integration and Testing

### Objective:

Ensure all components work together correctly.

### Tasks:

- Integrate frontend, backend, and ML model.

- Test valid input scenarios.

- Test invalid input handling.

- Verify prediction accuracy.

- Fix errors and improve performance.

### Deliverables:

✓ Fully working OptiCrop application
✓ Testing report

# Milestone 9: Documentation and Presentation

### Objective:

Prepare project documentation and final presentation.

### Tasks:

- Document system architecture.

- Prepare diagrams:

  - Data Flow Diagram

  - Workflow Diagram

  - Technology Stack

- Write final project report.

- Prepare demonstration.

- Present project outcomes.

### Deliverables:

✓ Final documentation
✓ Project presentation

# Project Timeline Summary

| Milestone | Duration | Main Output |
| --- | --- | --- |
| Planning & Analysis | Week 1 | Requirements and design documents |
| Dataset Preparation | Week 2 | Clean dataset |
| EDA | Week 3 | Data insights |
| ML Development | Week 4-5 | Trained prediction model |
| Deployment Setup | Week 6 | Saved model files |
| Backend Development | Week 7 | Flask API |
| Frontend Development | Week 8 | Web application |
| Testing & Integration | Week 9 | Final working system |
| Documentation | Week 10 | Final report and presentation |

## Final Goal

To develop a complete AI-powered agricultural recommendation system that enables farmers to make smarter crop selection decisions using machine learning, soil analysis, and environmental data.