# Project Process Tracking – OptiCrop Smart Agricultural Production Optimization Engine

## 1. Overview

Project process tracking ensures that the OptiCrop development activities are monitored, controlled, and completed according to the planned schedule. It helps the team track progress, identify issues, manage tasks, and deliver the smart agriculture solution effectively.

# 2. Project Tracking Approach

Methodology: Agile Development

The project is divided into sprints, where each sprint contains specific goals, tasks, and deliverables. Progress is continuously monitored through task updates, reviews, and testing.

# 3. Project Progress Tracking Board

| Task ID | Activity | Responsible Team | Status | Progress |
| --- | --- | --- | --- | --- |
| T1 | Requirement Analysis | Project Team | Completed | 100% |
| T2 | Problem Definition & User Research | Design Team | Completed | 100% |
| T3 | Technology Stack Selection | Development Team | Completed | 100% |
| T4 | Dataset Collection | Data Team | Completed | 100% |
| T5 | Data Cleaning & Preprocessing | ML Team | Completed | 100% |
| T6 | Exploratory Data Analysis | Data Analyst | Completed | 100% |
| T7 | Machine Learning Model Training | ML Team | In Progress | 75% |
| T8 | Model Evaluation & Selection | ML Team | Pending | 50% |
| T9 | Flask Backend Development | Backend Team | Pending | 30% |
| T10 | Frontend Development | Frontend Team | Pending | 20% |
| T11 | System Integration Testing | Testing Team | Pending | 0% |
| T12 | Documentation & Presentation | Project Team | Pending | 0% |

# 4. Sprint Tracking

| Sprint | Goal | Planned Tasks | Current Status |
| --- | --- | --- | --- |
| Sprint 1 | Requirement Analysis | Problem study, user research, planning | Completed |
| Sprint 2 | Data Preparation | Dataset collection and cleaning | Completed |
| Sprint 3 | Data Analysis | EDA and visualization | Completed |
| Sprint 4 | ML Development | Train and compare models | In Progress |
| Sprint 5 | Model Deployment | Save and test trained model | Pending |
| Sprint 6 | Backend Development | Flask API implementation | Pending |
| Sprint 7 | Frontend Development | UI creation and integration | Pending |
| Sprint 8 | Testing | System validation and improvements | Pending |
| Sprint 9 | Documentation | Final report and presentation | Pending |

# 5. Task Status Categories

| Status | Meaning |
| --- | --- |
| Completed | Task successfully finished and verified |
| In Progress | Currently being developed |
| Pending | Planned but not started |
| Blocked | Delayed due to dependency or issue |

# 6. Risk and Issue Tracking

| Issue | Impact | Solution | Status |
| --- | --- | --- | --- |
| Dataset quality problems | May reduce prediction accuracy | Perform data cleaning and validation | Resolved |
| Model performance variation | Affects recommendation quality | Compare multiple ML algorithms | In Progress |
| Incorrect user inputs | Causes prediction errors | Implement input validation | Planned |
| Integration issues | Delays final deployment | Perform module testing | Planned |

# 7. Quality Tracking Metrics

| Metric | Target |
| --- | --- |
| Dataset Accuracy | Clean and reliable training data |
| Model Accuracy | High crop prediction performance |
| API Response Time | Fast prediction generation |
| User Interface Quality | Simple farmer-friendly design |
| System Reliability | Stable prediction service |

# 8. Review and Monitoring Activities

## Daily Tracking

- Update task progress.

- Identify development blockers.

- Review completed activities.

## Sprint Review

- Demonstrate completed features.

- Collect feedback.

- Adjust upcoming sprint tasks.

## Sprint Retrospective

- Analyze what worked well.

- Identify improvements.

- Optimize future development activities.

# 9. Final Project Completion Criteria

The OptiCrop project will be considered complete when:

✓ Dataset is prepared and validated.
✓ Machine learning model is trained and evaluated.
✓ Best model is deployed successfully.
✓ Flask API provides predictions.
✓ Web interface accepts user inputs.
✓ Crop recommendations are displayed correctly.
✓ Testing and documentation are completed.