# Sprint Delivery Plan – OptiCrop Smart Agricultural Production Optimization Engine

## Project Methodology

Approach: Agile Sprint-Based Development
Sprint Duration: 1–2 Weeks per Sprint
Project Goal: Develop and deploy an AI-based crop recommendation system that predicts the most suitable crop using soil and climate parameters.

# Sprint 1: Project Planning & Requirement Analysis

## Sprint Goal

Understand the agricultural problem, define requirements, and prepare the project foundation.

### Tasks:

- Identify farming challenges related to crop selection.

- Define project objectives and scope.

- Analyze user needs.

- Prepare:

  - Problem Statement

  - Empathy Map

  - Customer Journey Map

  - Problem-Solution Fit

  - User Stories

- Select technology stack.

### Deliverables:

✓ Project requirement document
✓ User research documents
✓ System planning documents

# Sprint 2: Dataset Collection & Data Preparation

## Sprint Goal

Collect and prepare agricultural data for machine learning.

### Tasks:

- Obtain crop recommendation dataset.

- Understand dataset features.

- Organize project workspace.

- Load dataset using Pandas.

- Check:

  - Missing values

  - Duplicate records

  - Data consistency

- Clean and prepare dataset.

### Deliverables:

✓ Clean dataset
✓ Data preparation report
✓ Project folder structure

# Sprint 3: Exploratory Data Analysis (EDA)

## Sprint Goal

Analyze agricultural data patterns and identify important factors affecting crop selection.

### Tasks:

- Perform statistical analysis.

- Generate dataset summaries.

- Analyze crop distribution.

- Create visualizations:

  - Feature distributions

  - Correlation heatmaps

  - Data relationships

- Identify important prediction features.

### Deliverables:

✓ Jupyter Notebook
✓ EDA report
✓ Data visualization results

# Sprint 4: Machine Learning Model Development

## Sprint Goal

Build and evaluate crop prediction models.

### Tasks:

- Prepare training and testing datasets.

- Apply feature scaling.

- Train ML algorithms:

  - Logistic Regression

  - KNN

  - Decision Tree

  - Random Forest

- Compare model accuracy.

- Select the best-performing model.

### Deliverables:

✓ Trained machine learning model
✓ Model comparison report
✓ Performance metrics

# Sprint 5: Model Optimization & Serialization

## Sprint Goal

Prepare the selected model for production use.

### Tasks:

- Evaluate final model performance.

- Generate classification reports.

- Save trained model using Joblib.

- Save StandardScaler object.

- Test model loading and prediction.

### Deliverables:

✓ crop_model.joblib
✓ scaler.joblib
✓ Production-ready ML pipeline

# Sprint 6: Backend API Development

## Sprint Goal

Develop a Flask backend to provide prediction services.

### Tasks:

- Create Flask application.

- Load trained model and scaler.

- Develop /predict API endpoint.

- Implement:

  - Input validation

  - Error handling

  - JSON responses

- Test API functionality.

### Deliverables:

✓ Flask backend
✓ Prediction API

# Sprint 7: Frontend Interface Development

## Sprint Goal

Create a simple and user-friendly interface for farmers.

### Tasks:

- Design input form.

- Develop HTML page.

- Create CSS styling.

- Implement JavaScript logic.

- Connect frontend with Flask API.

- Display recommendation results.

### Deliverables:

✓ Web user interface
✓ Frontend-backend integration

# Sprint 8: System Integration & Testing

## Sprint Goal

Verify complete application functionality.

### Tasks:

- Integrate all modules:

  - Dataset

  - ML model

  - Backend

  - Frontend

- Perform functional testing.

- Test different soil and weather conditions.

- Validate error handling.

- Improve usability.

### Deliverables:

✓ Fully functional OptiCrop application
✓ Testing report

# Sprint 9: Documentation & Deployment Preparation

## Sprint Goal

Finalize project documentation and deployment readiness.

### Tasks:

- Prepare technical documentation.

- Create diagrams:

  - System Architecture

  - Data Flow Diagram

  - Workflow Diagram

- Document installation steps.

- Prepare final presentation.

### Deliverables:

✓ Project report
✓ Presentation slides
✓ Deployment guide

# Sprint Summary Table

| Sprint | Duration | Main Focus | Deliverable |
| --- | --- | --- | --- |
| Sprint 1 | Week 1 | Planning & Requirements | Project foundation |
| Sprint 2 | Week 2 | Dataset Preparation | Clean dataset |
| Sprint 3 | Week 3 | EDA | Data insights |
| Sprint 4 | Week 4-5 | ML Development | Prediction model |
| Sprint 5 | Week 6 | Model Deployment Setup | Saved model files |
| Sprint 6 | Week 7 | Backend Development | Flask API |
| Sprint 7 | Week 8 | Frontend Development | Web interface |
| Sprint 8 | Week 9 | Testing & Integration | Working system |
| Sprint 9 | Week 10 | Documentation | Final submission |

# Final Sprint Outcome

At the completion of all sprints, OptiCrop will deliver:

- A trained machine learning crop recommendation model.

- A Flask-based prediction API.

- A farmer-friendly web application.

A complete smart agriculture decision-support system